Minutes meeting 11

Meeting opened 9:03am

Minutes from previous meeting be accepted:

Moved: Connor
Seconded: Oliver

Reports:
- Ciaran Report on OCR; Working Well.
- Shashwat Counitnued work on Table detection – stopping work to find issues with image enhancments
- Oliver – got gui setup well; And having to commit soon with new table detection stuff\
- William Lodge - ??
- William Bake – [Fill out here]
- Connor – finishing up sprint 2 documentation; General work on miscelanous

Move section on Block:

Moved: Connor
Seconded: Oliver

Discussion:

Git practices:
- Based on previous Mentor meeting
- Connor wondering if good to create Pull requests.
- Suggested Oliver to use branch for GUI stuff

Is Table Detection in final state?
- William B says no further can be developed; Oliver in Agreement
- Connor says good to focus on something more important; Such as OCR.
- OCR improvements going well - Ciaran

Points to discuss with client?
- Oliver mentioned Documentation for Sprint 2; Oliver clarified information about that and Chris Prefrences to discuss in meeting
- William Lodge asking if we should do another demo; Connor in agreement would be good to use another demo considering failures that occoured last week.

Move Discussion on Block:

Moved: Connor
Seconded: Shashwat

To-Do’s:

Sprint 3 Manager:
- Connor Asked for volunteers
- William Lodge volunteered; Will start as new Manager from next week.
- New Minuted taker asked for; William Bake confirmed happy to keep taking minuutes
Sprint 3 documentation:
- Need to get installation guide/installation setup.
- Submit Git commit logs
- Need to submit codes on to teams
- Not immedailty required but something to look into

Assignment of new tasks:
- Uncertainty about assignment of tasks/what to do for meanwhile
- Some members have certainty but others aren’t sure about what to do
- Oliver asked for help integrating OCR stuff with GUI; will commit files to main to allow for collaberation.
- Ciaran says good to group up on task
- Wills assigned to table detection integration
- Connor helping Ciaran to help with OCR
- Shashwat to work with Oliver for intergration soon
- Due to high completion of program; Now just looking for improvements.

Group Time Sheet:
- Tick off table detection and OCR accuracy in deliverables as completed

To Do’s moved on block:

Moved: Conor
Seconded: Oliver
Unanmois

Next Meetings:

Next Group Meeting next week Tuesday @ 7pm; Meeting tommorow cancelled due to meeting now
Next Client Meeting next Wednedsay @ usual time.
Next Mentor meeting suggested as being a celebatory event; Go have lunch with him for example; Need to send email and find avaliablitliy for it.

Reports Due:

Ciaran and Connor: OCR and GUI
Wills: Table Detection and GUI
Shashwat: Countinued work on GUI lines
Ciaran: ??
Connor: Contact Andy (Mentor for meeting)

Meeting closed: 9:24am